## Slide 1
CMMi Process

## Slide 2: What Is CMMi?
CMMi = Capability Maturity Model Integration
CMMi consists of Best practices that cover the product development and maintenance.
It helps organization to improve the way it does business.
Introduction: https://www.youtube.com/watch?v=vrKBkrIHrlY
Big question we might have, WHY CMMi? Why to waste time?
Notes: Providing Low risk delivery model
IP protection
Technical expertise
Committed to client benefits & dedicated to meet deadline
Approach and attitude to build long term relationship

## Slide 3: Why CMMi?
Better Business Analytical Data
Better Decision/Strategy making Data
Better Planning
Better Risk Analysis and Mitigation at early stage
Better Quality
Better Visibility
Better Contracts
Many More…..
Benefits: https://www.youtube.com/watch?v=wjSVB32fWbg
Notes: Providing Low risk delivery model
IP protection
Technical expertise
Committed to client benefits & dedicated to meet deadline
Approach and attitude to build long term relationship

## Slide 4: SEPG Structure
SEPG Head
SEPG Team
SQA
PM/TL

## Slide 5: CMMi Processes: Quick Walk Through
Configuration Management Process
Estimation Process
Project Management Process
Quality Control
Risk Management
Customer Engagement Process
Metrics
Quality Assurance
Training
Decision Analysis and Resolution
Tailoring Guideline
Software Life Cycle
Organizational Process development and improvement process
Work Environment
Notes: Providing Low risk delivery model
IP protection
Technical expertise
Committed to client benefits & dedicated to meet deadline
Approach and attitude to build long term relationship

## Slide 6: High Level Phases
Project Initiation
Project Planning
Project Execution
Project Closing
Notes: Providing Low risk delivery model
IP protection
Technical expertise
Committed to client benefits & dedicated to meet deadline
Approach and attitude to build long term relationship

## Slide 7: High Level Phases
Project Initiation
Notes: Providing Low risk delivery model
IP protection
Technical expertise
Committed to client benefits & dedicated to meet deadline
Approach and attitude to build long term relationship

## Slide 8: Project Initiation
Process
Customer Engagement
Knowledge Area
BA sends the Contract review checklist and SLA (Service Level Agreement) to PM
Deliverables
Project Management\Customer Engagement\[Project Code] -Contract Review Checklist.xlsx
Project Management\Customer Engagement\[Project Code] –SLA.pdf
Generate Project Code in BTM and Assign resource

## Slide 9: Project Initiation
Process
Estimation
Knowledge Area BA provides the estimation sheet and initial documents to PM
Deliverables
Initial Requirements\Initial Requirement Docs
Project Management\Project Plan\(Project Code)-Project Estimation.xlsx

## Slide 10: High Level Phases
Project Planning
Notes: Providing Low risk delivery model
IP protection
Technical expertise
Committed to client benefits & dedicated to meet deadline
Approach and attitude to build long term relationship

## Slide 11: Project Planning
Process
Requirement Management & Requirement Development
Knowledge Area Requirement Analysis and Query Resolving
SRS Writing and Requirement Listing (Prepare Traceability Matrix)
Database Design & HTML Design (Database Diagram, Data Dictionary & Prototypes)
Deliverables
Functional Documents\(Project Code)-SRS-(yyyy-mm-dd)-(m.n).docx
Functional Documents\(Project Code)-Data Dictionary-(yyyy-mm-dd)-(m.n).xlsx
Functional Documents\[Project Code]-DataBase Diagram-[yyyy-mm-dd]-[m.n].png
QA & Testing\(Project Code)-Traceability Matrix.xlsx

## Slide 12: Project Planning
Process
Configuration Management
Knowledge Area Define Configuration Plan
Identify the CI items and logs into the CAS register
Deliverables
Project Management\Configuration Managements\(Project Code) -CSA Register .xlsx

## Slide 13: Project Planning
Process
Project Planning
Knowledge Area Project Initiation, Kick-off Meeting
Project Planning – Prepare Project Plan & Schedule and Milestone
Prepare Test Plan, Selection of SDLC Model
Define Development and Testing Environment, Define Roles & Responsibilities to Stackholders

## Slide 14: Project Planning
Deliverables
Project Management\Project Plan\(Project Code)-PI Note.xlsx
Project Management\Project Plan\(Project Code)-Schedule and Milestone.xlsx
Project Management\Project Plan\[Project Code]-Project Plan-m.n.docx
Minutes of Meeting\[No]-[Project Code]-MoM-[yyyy-mm-dd]-Kick-off.pdf
Configure the schedule of Review artifacts like Code Reviews, and SQA Audit in BTM

## Slide 15: Project Planning
Process
Risk Management
Knowledge Area Identify the Risks
Analyse the Risks
Calculate the Value of Risks
Plan for Mitigation & Contingency strategy and update
Project plan
Deliverables
Configure Risk Register in BTM & Project Plan

## Slide 16: Project Planning
Process
Decision Analysis and Resolution
Knowledge Area Establish the evaluation criteria
Identify alternatives
Select Evaluation Methods
Evaluate alternatives
Select alternative
Update Project Plan

## Slide 17: Project Planning
Deliverables
Project Management\Decision Analysis and Resolution\(No) -(Project Code)- DAR Evaluation.xlsx
Project Management\Decision Analysis and Resolution\[No] -[Project Code]- DAR Log.docx
Minutes of Meeting\[No]-[Project Code]-MoM-[yyyy-mm-dd]-DAR.pdf

## Slide 18: Project Planning
Process
Training
Knowledge Area Identify the training topic
Plan for the training and update Project Plan
Conduct the training & attendance
Collect the feedback

## Slide 19: Project Planning
Deliverables
Training\[No]-[Training Schedule]-[yyyy-mm-dd]-.xlsx
Training\[No]-[Training Feedback]-[yyyy-mm-dd]-.xlsx
Training\[No]-[Training Attendance]-[yyyy-mm-dd]-.xlsx

## Slide 20: High Level Phases
Project Execution
Notes: Providing Low risk delivery model
IP protection
Technical expertise
Committed to client benefits & dedicated to meet deadline
Approach and attitude to build long term relationship

## Slide 21: Project Execution
Process
Project Monitoring & Control
Knowledge Area Do Project Monitoring and control activities
Generate the Weekly PSR, Do weekly Meeting as per Project Plan
Technical Solution to team, Daily work allocation and reviews
Check Daily BTM time entries
Update schedule and milestone documents & calculate E.V – S.V
Do configuration Management, Risk Management and CR
Management and based on that update the docs like project plan etc

## Slide 22: Project Execution
Deliverables
Project Status Report\(No)-(Project Code)-PSR-(yyyy-mm-dd) T o (yyyy-mm-dd).xlsx
Minutes of Meeting\[No]-[Project Code]-MoM-[yyyy-mm-dd].pdf

## Slide 23: Project Execution
Process
Customer Engagement (Repeat – Already discussed in Project Planning)
Knowledge Area Client Communication and Query Resolving
Email, Skype Chat and Voice Calls
Deliverables
Client Communication\(Project Code)-Chat History .xlsx
Client Communication\Voice Chat\Audio files...
Client Communication\Voice Chat\Email Files...
Client Communication\(Project Code)-Query Sheet.xlsx

## Slide 24: Project Execution
Process
Risk Management (Repeat – Already discussed in Project Planning)
Knowledge Area Analyse & Monitor the Risks periodically and update the status in Risk register in BTM
Mention the Risk details in PSR if occurs
Deliverables
Update the Risk Register in BTM & Mention the Risk details in weekly PSR if risk occurs

## Slide 25: Project Execution
Process
Decision Analysis and Resolution (Repeat – Already discussed in Project Planning)
Knowledge Area Establish the evaluation criteria
Identify alternatives
Select Evaluation Methods
Evaluate alternatives
Select alternative
Update Project Plan

## Slide 26: Project Execution
Deliverables
Project Management\Decision Analysis and Resolution\(No) -(Project Code)- DAR Evaluation.xlsx
Project Management\Decision Analysis and Resolution\[No] -[Project Code]- DAR Log.docx
Minutes of Meeting\[No]-[Project Code]-MoM-[yyyy-mm-dd]-DAR.pdf

## Slide 27: Project Execution
Process
Metrics
Knowledge Area Calculate planned Metrics based on frequency set in Project Plan like E.V , S.V and defect Metrics
Also Mention the Metrics in PSR
Deliverables
Document Templates\QA & Testing\[Project Code]-DefectMetrics.pdf

## Slide 28: Project Execution
Process
Quality Assurance
Knowledge Area SQA Process Audit
Product Audit (Periodically)
Deliverables
Project Review\NC Reports\[No]_[Project Code]_NCReport_[yyyy-mm-dd].pdf
Project Management\Project Plan\[Project Code]-NC-Product Audit-[yyyy-mm-dd].docx

## Slide 29: Project Execution
Process
Quality Control
Knowledge Area CI Artifacts reviews like Project Plan, SRS, Database, Test Plan and Test Cases etc.
Code Reviews, Prepare Test Cases, Update Traceability Matrix

## Slide 30: Project Execution
Deliverables
QA & Testing\(Project Code)-Test Cases_(m.n).xlsx
Project Review\CI Reviews\[No]_[Project Code]_[yyyy-mm-dd]_Project Plan Review.pdf
Project Review\CI Reviews\[No]_[Project Code]_[yyyy-mm-dd]_Design Review.pdf
Project Review\CI Reviews\[No]_[Project Code]_[yyyy-mm-dd]_SRS_Review.pdf
Project Review\CI Reviews\[No]_[Project Code]_[yyyy-mm-dd]_Test Cases Review .pdf
Project Review\CI Reviews\[No]_[Project Code]_[yyyy-mm-dd]_Test Plan Review .pdf
Project Review\Code Review\[No]_[Project Code]_[yyyy-mm-dd]_Code_Review.pdf

## Slide 31: Project Execution
Process
Requirement Management & Development (CR Management)
Knowledge Area Requirement Analysis and Query Resolving
Update SRS, Traceability Matrix, Database Design, Project Plan, Schedule & Milestone etc.
Log the CR in BTM (Update CR Log & Register)
Estimation for CR, Planning for CR and Execution of CR
Entire Process Starts again for CR
Deliverables
Update or Maintain CR Register/Log in BTM

## Slide 32: High Level Phases
Project Closing
Notes: Providing Low risk delivery model
IP protection
Technical expertise
Committed to client benefits & dedicated to meet deadline
Approach and attitude to build long term relationship

## Slide 33: Project Closing
Process
Project Closure Process
Knowledge Area Do the Project Closure Process
Do Product Audit, Archive the Code & Database
Create the Project Closure Report (Lesson Learnt)
Upload all NC Reports, Final Defect Metrics, Project
Completion Report and Product Audit in SPDB/SEPG folder
Change the Status of Project to Dev .Completed in BTM
Update the Traceability Matrix and Defect Metrics as per UAT updates from Customer

## Slide 34: Project Closing
Deliverables
Project Management\Project Plan\[Project Code]-ProjectCompletionReport-[yyyy-MM-dd].pdf
Project Management\Project Plan\[Project Code]-NC-Product Audit-[yyyy-mm-dd].docx

## Slide 35: CMMi Documents Folder Structure

## Slide 36: CMMi
Questions & Answers

## Slide 37: CMMi
  Thank you